**PSP0.1 Project Plan Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | DIEGO ANDRES MONTEALEGRE GARCIA | Date | 04-02-2015 |
| Program | PSP 1.0 | Program # | 3 |
| Instructor | LUIS DANIEL BENAVIDES NAVARRO | Language | JAVA |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ***Program Size*** | ***Plan*** | | |  | ***Actual*** | | |  | ***To Date*** | | |
| ***Base (B)*** |  | | |  | 29 | | |  |  | | |
|  |  | | |  | ***(Measured)*** | | |  |  | | |
| ***Deleted (D)*** |  | | |  | 0 | | |  |  | | |
|  |  | | |  | ***(Counted)*** | | |  |  | | |
| ***Modified (M)*** |  | | |  | 0 | | |  |  | | |
|  |  | | |  | ***(Counted)*** | | |  |  | | |
| ***Added (A)*** |  | | |  | 249 | | |  |  | | |
|  |  | | |  | ***(T − B + D − R)*** | | |  |  | | |
| ***Reused (R)*** |  | | |  | 0 | | |  |  | | |
|  |  | | |  | ***(Counted)*** | | |  |  | | |
| ***Added and Modified (A+M)*** | 459 | | |  | 249 | | |  | 537 | | |
|  |  | | |  | ***(A + M)*** | | |  |  | | |
| ***Total Size (T)*** |  | | |  | 278 | | |  | 566 | | |
|  |  | | |  | ***(Measured)*** | | |  |  | | |
| ***Total New Reusable*** |  | | |  | 278 | | |  | 566 | | |
|  |  | | |  |  | | |  |  | | |
| **Time in Phase (min.)** | ***Plan*** |  | **Actual** | | |  | **To Date** | | |  | **To Date %** |
| Planning | 13 |  | 7 | | |  | 23 | | |  | 4,5% |
| Design | 17 |  | 5 | | |  | 27 | | |  | 5,3% |
| Code | 204 |  | 68 | | |  | 329 | | |  | 64,7% |
| Compile | 0 |  | 0 | | |  | 0 | | |  | 0% |
| Test | 39 |  | 25 | | |  | 75 | | |  | 14,7% |
| Postmortem | 27 |  | 20 | | |  | 55 | | |  | 10,8% |
| Total | 300 |  | 125 | | |  | 634 | | |  | 100% |
|  |  |  |  | | |  |  | | |  |  |
| **Defects Injected** |  |  | **Actual** | | |  | **To Date** | | |  | **To Date %** |
| Planning |  |  | 0 | | |  | 0 | | |  | 0 |
| Design |  |  | 0 | | |  | 0 | | |  | 0 |
| Code |  |  | 3 | | |  | 5 | | |  | 100% |
| Compile |  |  | 0 | | |  | 0 | | |  | 0 |
| Test |  |  | 0 | | |  | 0 | | |  | 0 |
| Total Development |  |  | 3 | | |  | 5 | | |  | 100% |
|  |  |  |  | | |  |  | | |  |  |
| **Defects Removed** |  |  | **Actual** | | |  | **To Date** | | |  | **To Date %** |
| Planning |  |  | 0 | | |  | 0 | | |  | 0 |
| Design |  |  | 0 | | |  | 0 | | |  | 0 |
| Code |  |  | 3 | | |  | 5 | | |  | 100% |
| Compile |  |  | 0 | | |  | 0 | | |  | 0 |
| Test |  |  | 0 | | |  | 0 | | |  | 0 |
| Total Development |  |  | 3 | | |  | 5 | | |  | 100% |
| After Development |  |  | 0 | | |  | 0 | | |  |  |

|  |  |  |
| --- | --- | --- |
| PSP0.1 Plan Summary Instructions | |  |
| Purpose | To hold the plan and actual data for programs or program parts | |
| General | * ***Use the most appropriate size measure, either LOC or element count.*** * “To Date” is the total actual to-date values for all products developed. | |
| Header | * Enter your name and the date. * Enter the program name and number. * Enter the instructor’s name and the programming language you are using. | |
| *Program Size* | * ***Enter the plan added and modified size value (A+M).*** * ***Enter actual base, deleted, modified, reused, total, and new reusable size.*** * ***Calculate actual added size as T-B+D-R and actual added and modified size as A+M.*** * ***Enter to-date reused, added and modified, total, and new reusable size.*** | |
| Time in Phase | * Enter the estimated total development time. * ***Distribute the estimated total time across the development phases according to the To Date % for the most recently developed program.*** * Enter the actual time by phase and the total time. * To Date: Enter the sum of the actual times for this program plus the to-date times from the most recently developed program. * To Date %: Enter the percentage of to-date time in each phase. | |
| Defects Injected | * Enter the actual defects by phase and the total actual defects. * To Date: Enter the sum of the actual defects injected by phase and the to-date values for the most recent previously developed program. * To Date %: Enter the percentage of the to-date defects injected by phase. | |
| Defects Removed | * To Date: enter the actual defects removed by phase plus the to-date values for the most recent previously developed program. * To Date %: Enter the percentage of the to-date defects removed by phase. * After development, record any defects subsequently found during program testing, use, reuse, or modification. | |